PROJECT PLANNING PHASE

EV Market Analysis Dashboard

Product Backlog, Sprint Planning, User Stories, Story Points, Project Tracker, Velocity and Burndown Chart

# 1. Project Overview

The project will build an interactive EV Market Analysis Dashboard using the supplied ev_market_train dataset. The workbook contains 200,000 records and 37 columns. The dataset includes vehicle/model details, manufacturer, model year, country, market region, vehicle category, battery and performance specifications, price, safety/customer ratings, CO₂ savings, and annual sales. The dashboard will help users compare EV market patterns through KPIs, charts, filters, and tooltips.

## Dataset Snapshot

| Item | Details |
| --- | --- |
| Dataset file | ev_market_train.csv(1).xlsx |
| Rows / columns | 200,000 rows / 37 columns |
| Primary measures | annual_sales_units, range_km, price_usd, battery_capacity_kwh, customer_rating, co2_saved_tons_per_year |
| Main dimensions | manufacturer, category, battery_type, manufacturing_country, market_region, model_year, drivetrain, recommended_use_case |
| Proposed tool | Tableau Public; spreadsheet for source data inspection; optional Python/Pandas for data quality checks |

# 2. Project Objective and Scope

Objective: create a clear, interactive dashboard that summarizes and compares EV sales, vehicle categories, battery technologies, range, pricing, ratings, manufacturing countries, and model years.

In scope: inspect and clean the supplied data; define consistent measures; create KPI cards and visualizations; add interactive filters/tooltips; validate totals and labels; publish or present the dashboard.

Out of scope: forecasting future sales, causal claims, live data feeds, and external data integration. Findings will describe the supplied dataset only.

# 3. Product Backlog and Sprint Planning (4 Marks)

Priority: High = required for a working submission; Medium = improves usability; Low = optional polish. Story points are estimates, not hours.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Understanding & Quality | USN-1 | As a project team, we can inspect the dataset schema and confirm field meanings and data types. | 3 | High | Project team |
| Sprint-1 | Data Understanding & Quality | USN-2 | As a user, I can rely on key fields being checked for missing values, duplicates, invalid ranges, and inconsistent categories. | 5 | High | Data analyst |
| Sprint-1 | Data Understanding & Quality | USN-3 | As a reviewer, I can see a documented list of data-quality decisions and limitations. | 2 | Medium | Data analyst |
| Sprint-1 | KPI Design | USN-4 | As a user, I can see total recorded annual sales, average range, average price, and average customer rating at a glance. | 3 | High | Dashboard developer |
| Sprint-2 | Sales Analysis | USN-5 | As a user, I can compare recorded annual sales by manufacturer. | 3 | High | Dashboard developer |
| Sprint-2 | Category & Battery Analysis | USN-6 | As a user, I can explore sales by vehicle category and the distribution of battery types. | 3 | High | Dashboard developer |
| Sprint-2 | Range & Price Analysis | USN-7 | As a user, I can compare vehicle range and price and inspect average range across categories. | 3 | High | Dashboard developer |
| Sprint-2 | Ratings & Geography | USN-8 | As a user, I can explore customer ratings, manufacturing countries, and market regions. | 3 | Medium | Dashboard developer |
| Sprint-3 | Interactivity | USN-9 | As a user, I can filter views by manufacturer, category, battery type, country/region, and model year. | 5 | High | Dashboard developer |
| Sprint-3 | Interactivity | USN-10 | As a user, I can use tooltips, legends, and consistent labels to understand chart values. | 3 | Medium | Dashboard developer |
| Sprint-3 | Validation & Delivery | USN-11 | As a reviewer, I can verify chart totals against the source data and review a concise insights summary. | 3 | High | QA / reviewer |
| Sprint-3 | Validation & Delivery | USN-12 | As a presenter, I can publish or demonstrate the final dashboard with a clear title and usage notes. | 2 | Medium | Project team |

Estimated backlog total: 38 story points. Sprint allocation: Sprint-1 = 13 points; Sprint-2 = 12 points; Sprint-3 = 13 points.

# 4. Sprint Schedule and Estimation

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (Planned) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 13 | 5 days | 19 Oct 2026 | 23 Oct 2026 | 13 | To be updated |
| Sprint-2 | 12 | 5 days | 26 Oct 2026 | 30 Oct 2026 | 12 | To be updated |
| Sprint-3 | 13 | 5 days | 02 Nov 2026 | 06 Nov 2026 | 13 | To be updated |

Dates are a proposed plan and should be changed to match the team’s actual schedule. “Actual” release dates and completed points must be filled in after each sprint.

# 5. Project Tracker and Team Velocity (4 Marks)

Assumption for planning: a 10-day sprint with an estimated velocity of 20 story points. Average velocity per day = 20 ÷ 10 = 2 story points/day. The current backlog estimate is 38 points, so the team should plan capacity and adjust scope after tracking actual completion.

Track at each review: story points committed, story points completed, open tasks, blockers, data-quality issues, dashboard validation status, and release readiness.

| Sprint | Committed Points | Completed Points | Blockers / Notes | Status |
| --- | --- | --- | --- | --- |
| Sprint-1 | 13 | To update | Schema and data-quality checks | Planned |
| Sprint-2 | 12 | To update | Build charts and KPIs | Planned |
| Sprint-3 | 13 | To update | Filters, QA, insights, delivery | Planned |

# 6. Burndown Chart

The chart below is an illustrative baseline for a 40-point, 10-day sprint, matching the example in the planning brief. Replace the planned line with daily remaining-work values once the actual sprint begins.

Daily tracking rule: remaining work = total committed story points − completed story points. Update at the end of each working day.

# 7. Acceptance Criteria

Dataset fields and data types are reviewed; missing values, duplicates, and unusual values are documented.

KPI values and chart aggregations are cross-checked against the source dataset.

Dashboard includes manufacturer sales, category sales, battery distribution, range/price comparison, ratings, country/region, and model-year views.

Filters and tooltips work consistently and do not mislead users about aggregation.

The final dashboard has a clear title, readable labels, an insights summary, and a presentation-ready layout.

If Tableau Public is used, the team understands that published workbooks are publicly viewable.

# 8. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Missing or inconsistent values | Profile columns early; document any exclusions or treatment. |
| Large dataset slows authoring | Use extracts/aggregations where appropriate and keep worksheets focused. |
| Misleading comparisons across different vehicle types | Label measures clearly and allow category/region filters. |
| Time overrun | Prioritize core KPIs and required views before optional formatting. |
| Public sharing exposes the workbook/data | Review publishing settings and use Tableau Public only if public access is acceptable. |

# 9. Deliverables

Cleaned/validated dataset notes; Tableau workbook/dashboard; KPI and visualization set; interactive filters/tooltips; short insights summary; project planning tracker; sprint burndown updates; final demonstration or presentation.

Note: This plan is based on the uploaded dataset structure (200,000 rows and 37 columns) and the provided Project Planning Template. Story points and dates are proposed estimates, not completed-work claims.